MIGRATION GUIDE Data Pipeline Separation Trend Following OS ¦ Architecture v3.2 → v3.3

| Prepared for Claude migration instances | Document version 1.0 — March 2026 | Status Ready for implementation |
| --- | --- | --- |

1. Executive Summary

The Trend Following OS currently runs as a single monolithic pipeline located at Desktop/Trade/trend_strategy/scripts/. Scripts 01–03 (data acquisition and consolidation) are bundled with scripts 04–24 (strategy calculations and analytics). This creates a hard coupling that prevents the raw data layer from being reused by future strategies.

This migration separates the pipeline into two independent, self-contained units:

| Pipeline | Responsibility |
| --- | --- |
| Data Pipeline Desktop/Trade/scripts/ | Scripts 01–03. Downloads raw OHLCV data (EODHD) and fundamental data (Yahoo Finance), then consolidates and validates into per-symbol Parquet files. Writes to the shared data_cache/. Owns its own .env, logs/, and orchestrator. |
| Strategy Pipeline Desktop/Trade/trend_strategy/scripts/ | Scripts 04–24. Reads from the shared data_cache/ and executes all screening, signal generation, position sizing, rebalancing, reporting, backtesting, and analytics. Owns its own logs/ and reports/. |

The shared data_cache/ and config/ directories remain at Desktop/Trade/ and are written by the data pipeline and read by the strategy pipeline. Neither pipeline is aware of the other beyond this contract.

Key principle

The data pipeline is infrastructure. The strategy pipeline is a consumer. They communicate only through the filesystem (data_cache/) — never through imports, shared config, or shared orchestrators.

## Scope of change

The following files require modification. No algorithmic or business logic changes of any kind are permitted — all changes are path, configuration, and wiring only.

| File / Artefact | Action | Effort | Section |
| --- | --- | --- | --- |
| 01_download_eodhd_bulk.py | Modify paths (.env, LOG_DIR) | Minimal | § 3.1 |
| 02_download_yahoo_fundamentals.py | Modify paths (.env, LOG_DIR) | Minimal | § 3.1 |
| 03_consolidate_validate_data.py | Modify path (LOG_DIR only) | Minimal | § 3.1 |
| 04 – 24 (all 21 scripts) | Split PROJECT_ROOT into STRATEGY_ROOT + SHARED_ROOT | Low × 21 | § 3.2 |
| 00_run_pipeline.py | Remove scripts 1–3, clean up constants, args, modes | Moderate | § 3.3 |
| 00_run_data_pipeline.py | Create new standalone orchestrator | Moderate | § 3.4 |
| .env | Copy to Desktop/Trade/scripts/ | Trivial | § 3.5 |
| Directory structure | Create Desktop/Trade/scripts/ and move files | Trivial | § 3.5 |

2. Target Directory Structure

After migration the repository layout on disk will be:

Desktop/Trade/ ├── scripts/ ← Data pipeline (NEW LOCATION for 01–03) │ ├── 00_run_data_pipeline.py ← New standalone orchestrator │ ├── 01_download_eodhd_bulk.py │ ├── 02_download_yahoo_fundamentals.py │ ├── 03_consolidate_validate_data.py │ ├── .env ← API keys (own copy) │ └── logs/ ← Own log files ├── data_cache/ ← Shared (written by 01–03, read by 04–24) │ ├── raw_bulk/ (EODHD OHLCV) │ ├── consolidated/ (per-symbol Parquet) │ ├── fundamentals/ (Yahoo metadata) │ ├── corporate_actions/ │ ├── qualified/ │ ├── metadata/ │ └── portfolio/ ├── config/ ← Shared configuration │ ├── exchanges.json │ └── filter_thresholds.json └── trend_strategy/ └── scripts/ ← Strategy pipeline (unchanged name) ├── 00_run_pipeline.py ← Updated strategy orchestrator ├── 04_screen_universe.py ├── 05 – 24 … (all strategy scripts) ├── logs/ └── reports/

Path resolution contract

Scripts 01–03 → LOG_DIR = Path(__file__).parent / 'logs' (Desktop/Trade/scripts/logs/)

Scripts 01–03 → .env = Path(__file__).parent / '.env' (Desktop/Trade/scripts/.env)

Scripts 01–03 → DATA_CACHE_DIR = Path(__file__).parent.parent / 'data_cache' (Desktop/Trade/data_cache/)

Scripts 04–24 → DATA_CACHE_DIR = Path(__file__).parent.parent.parent / 'data_cache' (Desktop/Trade/data_cache/)

Scripts 04–24 → LOG_DIR / REPORTS_DIR remain inside trend_strategy/

3. Detailed Changes Per File

## 3.1  Scripts 01, 02, 03  —  Data acquisition & consolidation

These scripts move from Desktop/Trade/trend_strategy/scripts/ to Desktop/Trade/scripts/. Two path constants change per script. No logic changes.

### Scripts 01 and 02  (download scripts)

Both scripts contain a PROJECT_ROOT block near the top. Make the following two changes:

| Constant | Change |
| --- | --- |
| .env file path (Script 01 only — Script 02 does not read .env directly) | Before: env_file = PROJECT_ROOT / '.env' After: env_file = Path(__file__).parent / '.env' The .env file now lives in the same folder as the scripts (Desktop/Trade/scripts/). |
| LOG_DIR | Before: LOG_DIR = PROJECT_ROOT / 'logs' After: LOG_DIR = Path(__file__).parent / 'logs' Logs are written to Desktop/Trade/scripts/logs/ (own log directory). |
| PROJECT_ROOT (keep but rename for clarity — optional) | Rename to SHARED_ROOT to make intent explicit: SHARED_ROOT = Path(__file__).parent.parent All references to DATA_CACHE_DIR, CONFIG_DIR, RAW_BULK_DIR remain derived from this — no change needed because parent.parent still resolves to Desktop/Trade/. |

Important — Script 02 and .env

Script 02 (Yahoo fundamentals) does not directly open a .env file; it reads the EODHD key indirectly if needed. Verify that no direct env_file reference exists in 02. If it does, apply the same change as Script 01.

### Script 03  (consolidate & validate)

Script 03 does not read .env. Only one change is needed:

| Constant | Change |
| --- | --- |
| LOG_DIR | Before: PROJECT_ROOT = Path(__file__).parent.parent LOG_DIR = PROJECT_ROOT / 'logs' After: LOG_DIR = Path(__file__).parent / 'logs' The data_cache/ and config/ paths are still derived from PROJECT_ROOT (which resolves to Desktop/Trade/ from the new location) and require no change. |

## 3.2  Scripts 04–24  —  All strategy scripts  (21 files)

These scripts remain in Desktop/Trade/trend_strategy/scripts/. Their current PROJECT_ROOT resolves to Desktop/Trade/trend_strategy/, which was correct before. After the restructure, data_cache/ and config/ are one level higher at Desktop/Trade/. Two new constants replace the single PROJECT_ROOT.

Template change — apply to all 21 scripts identically

Find the constants block at the top of each script (typically lines 40–70).

Replace the single PROJECT_ROOT derivation with the two-root pattern shown below.

Update every downstream constant that references data_cache/ or config/ to use SHARED_ROOT.

Downstream constants that reference logs/, reports/, or strategy-internal folders keep STRATEGY_ROOT.

### Before (current)  —  applies to all 21 scripts

PROJECT_ROOT   = Path(__file__).parent.parent    # trend_strategy/

DATA_CACHE_DIR = PROJECT_ROOT / 'data_cache'     # trend_strategy/data_cache/  ← WRONG after move

CONFIG_DIR     = PROJECT_ROOT / 'config'         # trend_strategy/config/       ← WRONG after move

LOG_DIR        = PROJECT_ROOT / 'logs'

REPORTS_DIR    = PROJECT_ROOT / 'reports'        # (where present)

### After  —  applies to all 21 scripts

STRATEGY_ROOT  = Path(__file__).parent.parent    # trend_strategy/  (unchanged)

SHARED_ROOT    = STRATEGY_ROOT.parent            # Desktop/Trade/   (new)

DATA_CACHE_DIR = SHARED_ROOT   / 'data_cache'   # Desktop/Trade/data_cache/ ✓

CONFIG_DIR     = SHARED_ROOT   / 'config'        # Desktop/Trade/config/     ✓

LOG_DIR        = STRATEGY_ROOT / 'logs'          # trend_strategy/logs/      (unchanged)

REPORTS_DIR    = STRATEGY_ROOT / 'reports'       # trend_strategy/reports/   (unchanged, where present)

Scripts that reference intermediate directories derived from DATA_CACHE_DIR or CONFIG_DIR (e.g. CONSOLIDATED_DIR, QUALIFIED_DIR, FUNDAMENTALS_DIR, METADATA_DIR, RAW_BULK_DIR) require no additional change — they inherit the corrected SHARED_ROOT automatically.

### Script-by-script constant inventory

The table below lists every constant that must be re-pointed for each script. All use the same two-line fix above.

| Script | Needs SHARED_ROOT | Keeps STRATEGY_ROOT | Notes |
| --- | --- | --- | --- |
| 04 screen_universe | DATA_CACHE_DIR, CONFIG_DIR | LOG_DIR | Also reads portfolio_state.json via PROJECT_ROOT / 'data' — move to SHARED_ROOT / 'data' |
| 05 calculate_indicators | DATA_CACHE_DIR | LOG_DIR | — |
| 06 qualify_trends | DATA_CACHE_DIR | LOG_DIR | — |
| 07 rank_momentum | DATA_CACHE_DIR | LOG_DIR | — |
| 08 calculate_stops | DATA_CACHE_DIR | LOG_DIR | — |
| 09 position_sizes | DATA_CACHE_DIR | LOG_DIR | — |
| 10 exit_signals | DATA_CACHE_DIR | LOG_DIR | position_sizes.json lookup also needs SHARED_ROOT |
| 11 monthly_rebalancing | DATA_CACHE_DIR | LOG_DIR, REPORTS_DIR | — |
| 12 recommendation_report | DATA_CACHE_DIR | LOG_DIR, REPORTS_DIR | — |
| 14 daily_monitoring | DATA_CACHE_DIR | LOG_DIR, REPORTS_DIR | — |
| 15 technical_charts | DATA_CACHE_DIR | LOG_DIR, REPORTS_DIR | — |
| 16 backtest_engine | DATA_CACHE_DIR | LOG_DIR, REPORTS_DIR | — |
| 17 walk_forward_optimizer | DATA_CACHE_DIR | LOG_DIR, REPORTS_DIR | — |
| 18 monte_carlo_simulator | DATA_CACHE_DIR | LOG_DIR, REPORTS_DIR | — |
| 19 backtest_validator | DATA_CACHE_DIR | LOG_DIR, REPORTS_DIR | — |
| 20 oos_validator | DATA_CACHE_DIR | LOG_DIR, REPORTS_DIR | — |
| 21 deployment_decision | DATA_CACHE_DIR | LOG_DIR, REPORTS_DIR | — |
| 22 perf_attribution | DATA_CACHE_DIR | LOG_DIR, REPORTS_DIR | — |
| 23 risk_analytics | DATA_CACHE_DIR | LOG_DIR, REPORTS_DIR | — |
| 24 perf_dashboard | DATA_CACHE_DIR | LOG_DIR, REPORTS_DIR | — |

## 3.3  00_run_pipeline.py  —  Strategy orchestrator (update)

Scripts 01–03 are removed from every aspect of this orchestrator. The changes are grouped by section of the file.

### SCRIPT_MAP and SCRIPT_LABELS  (lines ~115–165)

Remove the three entries for scripts 1, 2, and 3:

# DELETE these three lines from SCRIPT_MAP:

1:  '01_download_eodhd_bulk.py',

2:  '02_download_yahoo_fundamentals.py',

3:  '03_consolidate_validate_data.py',

# DELETE these three lines from SCRIPT_LABELS:

1:  'Download EODHD bulk data',

2:  'Download Yahoo fundamentals',

3:  'Consolidate & validate data',

### PIPELINES dict  (lines ~168–178)

Remove steps 1, 2, 3 from every pipeline. Update docstrings to note that the data pipeline must be run first:

| Mode | Steps after change |
| --- | --- |
| setup | [4, 5, 6, 7] — assumes data_cache/ already populated by data pipeline |
| daily | [14] |
| weekly | [9, 10, 14] |
| monthly | [4, 5, 6, 7, 8, 9, 10, 11, 12, 15, 22, 23, 24] |
| quarterly | [4, 5, 6, 7, 8, 9, 10, 11, 12, 15, 22, 23, 24] |
| backtest | [16, 17, 18, 19, 20, 21] — unchanged |
| validation | [19, 20, 21] — unchanged |
| analytics | [22, 23, 24] — unchanged |
| report | [12] — unchanged |

### SOFT_STEPS  (line ~210–215)

Remove the entry for script 2. Script 2 softness is now the data pipeline's concern:

# DELETE the entire SOFT_STEPS dict (only entry was script 2):

SOFT_STEPS: dict[int, Optional[Path]] = {

2: Path('data_cache/fundamentals/company_info.json'),  # DELETE

}

If SOFT_STEPS is referenced elsewhere in the file (timeout handler, run_step), remove those references or leave the dict empty.

### SCRIPT_TIMEOUTS  (lines ~220–228)

Remove the static entries for scripts 2 and 3:

# DELETE these two lines:

2: 14400,   # Yahoo fundamentals

3:  3600,   # Consolidate-only default

### Dynamic SCRIPT_TIMEOUTS[3] assignments in main()

Search for every line that sets SCRIPT_TIMEOUTS[3] and delete it. There are five occurrences across the mode branches:

- daily mode block:      SCRIPT_TIMEOUTS[3] = 600

- weekly mode block:     SCRIPT_TIMEOUTS[3] = 43200

- monthly mode block:    SCRIPT_TIMEOUTS[3] = 43200

- quarterly mode block:  SCRIPT_TIMEOUTS[3] = 14400

- custom mode block:     four conditional assignments for --as-daily/weekly/monthly/quarterly

### REQUIRED_PACKAGES  (lines ~199–205)

# DELETE this entry (only needed by script 02):

'yfinance': 'yfinance',

### build_args()  (lines ~360–427)

Remove the three argument-builder blocks for scripts 1, 2, and 3:

# DELETE the block:  if num == 1: ...

# DELETE the block:  if num == 2: ...

# DELETE the block:  if num == 3: ...   (largest block, ~45 lines including portfolio injection logic)

### setup mode block in main()  (lines ~1444–1449)

Remove the two lines that set download and consolidate modes (no longer relevant):

# DELETE these two lines from the setup mode block:

ns.download_mode    = 'initial'

ns.consolidate_mode = 'full'

Keep: ns.effective_mode = 'setup' and steps = PIPELINES['setup']

### argparse build_parser()  —  remove flags for scripts 01–03

Remove the following CLI arguments (they only drove scripts 1, 2, 3):

- --download-mode  (choices: initial, incremental)

- --force          (force full re-download)

- --yahoo-max-symbols

- --consolidate-mode

### _resolve_cache_path() and SOFT_STEPS references in run_step()

With SOFT_STEPS now empty, the _resolve_cache_path() helper and the two soft-step handling blocks in run_step() (timeout branch and failure branch) can either be removed entirely or left in place harmlessly. Removal is cleaner; leaving them causes no bugs.

### Docstring / banner update

Update the module docstring at the top of the file and the in-code comments to note:

- This orchestrator runs the strategy pipeline only (steps 4–24).

- The data pipeline (00_run_data_pipeline.py) must be run first to populate data_cache/.

- Version bump: Architecture v3.2 → v3.3.

## 3.4  00_run_data_pipeline.py  —  New data pipeline orchestrator (create)

Create this file at Desktop/Trade/scripts/00_run_data_pipeline.py. It is a purpose-built orchestrator for scripts 01–03. Base it structurally on the existing 00_run_pipeline.py but scoped down. All logic listed below is migrated verbatim from the existing orchestrator — no new logic is invented.

### Constants to define

| Constant | Value |
| --- | --- |
| VERSION | "1.0.0" |
| SCRIPT_DIR | Path(__file__).resolve().parent |
| SHARED_ROOT | SCRIPT_DIR.parent # Desktop/Trade/ |
| SCRIPT_MAP | {1: '01_download_eodhd_bulk.py', 2: '02_download_yahoo_fundamentals.py', 3: '03_consolidate_validate_data.py'} |
| SOFT_STEPS | {2: Path('data_cache/fundamentals/company_info.json')} — migrate from old pipeline verbatim |
| SCRIPT_TIMEOUTS | {2: 14400, 3: 3600} — migrate from old pipeline verbatim |
| REQUIRED_PACKAGES | {'yfinance', 'tqdm', 'pandas', 'numpy', 'pyarrow'} |

### Pipeline modes

| Mode | Steps ¦ When to use |
| --- | --- |
| initial | [1, 2, 3] — First-time full historical download + full consolidation. Equivalent to old 'setup' mode for scripts 1–3. |
| daily | [1, 3] — Each trading day. Incremental OHLCV download + portfolio-only consolidation. |
| weekly | [1, 3] — Each Saturday. Incremental OHLCV + full incremental consolidation. |
| monthly | [1, 2, 3] — End of month. Incremental OHLCV + Yahoo refresh + consolidation. |
| quarterly | [1, 2, 3] — Quarterly. Same as monthly + full validation pass in script 03. |
| validate | [3] — Re-run consolidation/validation only; skip downloads. |

### build_args() — migrate verbatim from old orchestrator

Cut and paste the following three blocks from 00_run_pipeline.py into the new orchestrator's build_args() without modification:

- if num == 1:  …  (EODHD download mode and --force flag)

- if num == 2:  …  (Yahoo mode mapping and --max-symbols)

- if num == 3:  …  (consolidation mode branching with all daily/weekly/monthly/quarterly/setup cases, including portfolio-symbol injection for daily mode)

In the daily-mode portfolio injection block, update the portfolio file path:

# Old path (in 00_run_pipeline.py):

portfolio_file = SCRIPT_DIR.parent / 'data_cache' / 'portfolio' / 'position_sizes.json'

# New path (in 00_run_data_pipeline.py):

portfolio_file = SHARED_ROOT / 'data_cache' / 'portfolio' / 'position_sizes.json'

### Dynamic SCRIPT_TIMEOUTS for Script 03 — migrate verbatim

Migrate all five conditional SCRIPT_TIMEOUTS[3] assignments into the corresponding mode branches of main():

- initial / setup mode:    SCRIPT_TIMEOUTS[3] = 3600   (1 hour, full consolidation)

- daily mode:              SCRIPT_TIMEOUTS[3] = 600    (10 min, portfolio only)

- weekly mode:             SCRIPT_TIMEOUTS[3] = 43200  (12 hours)

- monthly mode:            SCRIPT_TIMEOUTS[3] = 43200  (12 hours)

- quarterly mode:          SCRIPT_TIMEOUTS[3] = 14400  (4 hours)

### preflight_check()

Add a check that verifies Desktop/Trade/scripts/.env exists before running scripts 1 or 2:

if any(s in (1, 2) for s in steps):

env_file = SCRIPT_DIR / '.env'

if not env_file.exists():

errors.append(f'.env not found at {env_file}')

### Logging

# Log directory is own folder, not shared:

LOG_DIR = SCRIPT_DIR / 'logs'

### argparse modes and flags to include

Include the following flags from the existing orchestrator (they are only relevant to scripts 01–03):

- --download-mode  (initial | incremental)

- --force

- --yahoo-max-symbols

- --consolidate-mode

- --as-of-date  (needed by script 03 daily for portfolio symbol lookup)

- --timeout

- --dry-run

- --no-abort

- --skip-install

### Quick-start examples to include in module docstring

# First-time full historical download:

python 00_run_data_pipeline.py initial --force

# Daily incremental (run before strategy pipeline):

python 00_run_data_pipeline.py daily --as-of-date 2026-03-11

# Weekly (Saturday):

python 00_run_data_pipeline.py weekly

# Monthly refresh:

python 00_run_data_pipeline.py monthly

# Quarterly (with full validation):

python 00_run_data_pipeline.py quarterly

# Consolidation only (no download):

python 00_run_data_pipeline.py validate

## 3.5  Filesystem operations  —  file moves and new directories

These are one-time shell operations performed before or during the code changes. Do not delete originals until all code changes are validated.

### Step-by-step shell commands

Run from Desktop/Trade/:

# 1. Create the new data pipeline folder

mkdir -p scripts

# 2. Move the three data scripts

mv trend_strategy/scripts/01_download_eodhd_bulk.py         scripts/

mv trend_strategy/scripts/02_download_yahoo_fundamentals.py  scripts/

mv trend_strategy/scripts/03_consolidate_validate_data.py    scripts/

# 3. Copy (not move) the .env file

cp trend_strategy/scripts/.env  scripts/.env

# Note: keep the original .env in trend_strategy/scripts/ until migration is confirmed working.

# After validation, remove the copy from trend_strategy/scripts/.

# 4. Create the logs directory for the data pipeline

mkdir -p scripts/logs

# 5. Create the new orchestrator (empty file for now)

touch scripts/00_run_data_pipeline.py

# 6. Confirm data_cache and config already exist at the right level

ls -la data_cache/  config/

# Both must exist at Desktop/Trade/. If not, move them from trend_strategy/.

Validation check before deploying

After all file moves, run: python scripts/01_download_eodhd_bulk.py --mode incremental --dry-run

Confirm it resolves .env to Desktop/Trade/scripts/.env

Confirm it resolves data_cache to Desktop/Trade/data_cache/

Run: python trend_strategy/scripts/04_screen_universe.py --dry-run

Confirm it resolves data_cache to Desktop/Trade/data_cache/ (via SHARED_ROOT)

4. Operational Impact — How to Run After Migration

The separation introduces a two-step execution model. The data pipeline must always complete successfully before the strategy pipeline is run.

## 4.1  New execution sequence

| Cadence | Commands (in order) |
| --- | --- |
| Daily (each trading day) | cd Desktop/Trade/scripts python 00_run_data_pipeline.py daily --as-of-date YYYY-MM-DD cd Desktop/Trade/trend_strategy/scripts python 00_run_pipeline.py daily --as-of-date YYYY-MM-DD --account-equity 50000 |
| Weekly (Saturday) | cd Desktop/Trade/scripts python 00_run_data_pipeline.py weekly cd Desktop/Trade/trend_strategy/scripts python 00_run_pipeline.py weekly --as-of-date YYYY-MM-DD --account-equity 50000 |
| Monthly (last Saturday of month) | cd Desktop/Trade/scripts python 00_run_data_pipeline.py monthly cd Desktop/Trade/trend_strategy/scripts python 00_run_pipeline.py monthly --as-of-date YYYY-MM-DD --account-equity 50000 --vix 18.5 |
| First-time setup | cd Desktop/Trade/scripts python 00_run_data_pipeline.py initial --force cd Desktop/Trade/trend_strategy/scripts python 00_run_pipeline.py setup |

## 4.2  Removed and retired flags

The following flags no longer exist on 00_run_pipeline.py (strategy orchestrator). Use 00_run_data_pipeline.py instead:

| Retired flag | Replacement |
| --- | --- |
| --download-mode initial¦incremental | python 00_run_data_pipeline.py initial or monthly |
| --force | python 00_run_data_pipeline.py initial --force |
| --yahoo-max-symbols N | python 00_run_data_pipeline.py monthly --yahoo-max-symbols N |
| --consolidate-mode full¦incremental | python 00_run_data_pipeline.py validate --consolidate-mode full |

5. Master Implementation Checklist

Use this checklist to track migration progress across Claude instances. Each item is atomic and independently verifiable.

## Phase 1  —  Filesystem  (do first)

| ☐ | Task | Command / verification |
| --- | --- | --- |
| ☐ | Create Desktop/Trade/scripts/ | mkdir -p Desktop/Trade/scripts |
| ☐ | Move 01_download_eodhd_bulk.py | mv trend_strategy/scripts/01… scripts/ |
| ☐ | Move 02_download_yahoo_fundamentals.py | mv trend_strategy/scripts/02… scripts/ |
| ☐ | Move 03_consolidate_validate_data.py | mv trend_strategy/scripts/03… scripts/ |
| ☐ | Copy .env to scripts/ | cp trend_strategy/scripts/.env scripts/.env |
| ☐ | Create scripts/logs/ | mkdir -p scripts/logs |
| ☐ | Confirm data_cache/ exists at Desktop/Trade/ | ls Desktop/Trade/data_cache/ |
| ☐ | Confirm config/ exists at Desktop/Trade/ | ls Desktop/Trade/config/ |

## Phase 2  —  Scripts 01, 02, 03

| ☐ | Task | File |
| --- | --- | --- |
| ☐ | Change .env path: PROJECT_ROOT / '.env' → Path(__file__).parent / '.env' | 01_download_eodhd_bulk.py |
| ☐ | Change LOG_DIR: PROJECT_ROOT / 'logs' → Path(__file__).parent / 'logs' | 01_download_eodhd_bulk.py |
| ☐ | Check for any .env reference; apply same fix if found | 02_download_yahoo_fundamentals.py |
| ☐ | Change LOG_DIR: PROJECT_ROOT / 'logs' → Path(__file__).parent / 'logs' | 02_download_yahoo_fundamentals.py |
| ☐ | Change LOG_DIR: PROJECT_ROOT / 'logs' → Path(__file__).parent / 'logs' | 03_consolidate_validate_data.py |

## Phase 3  —  Scripts 04–24 (21 files, same change each)

| ☐ | Task | Applies to |
| --- | --- | --- |
| ☐ | Add STRATEGY_ROOT = Path(__file__).parent.parent | All 21 scripts |
| ☐ | Add SHARED_ROOT = STRATEGY_ROOT.parent | All 21 scripts |
| ☐ | DATA_CACHE_DIR → SHARED_ROOT / 'data_cache' | All 21 scripts |
| ☐ | CONFIG_DIR → SHARED_ROOT / 'config' | Scripts 04, 08, 11 (where used) |
| ☐ | LOG_DIR → STRATEGY_ROOT / 'logs' | All 21 scripts |
| ☐ | REPORTS_DIR → STRATEGY_ROOT / 'reports' (where present) | Scripts 11, 12, 14, 15, 19, 20, 21, 22, 23, 24 |
| ☐ | Script 04: portfolio_state.json path → SHARED_ROOT / 'data' / 'portfolio_state.json' | 04_screen_universe.py |

## Phase 4  —  00_run_pipeline.py (strategy orchestrator)

| ☐ | Task | Location in file |
| --- | --- | --- |
| ☐ | Remove scripts 1, 2, 3 from SCRIPT_MAP | ~line 116–118 |
| ☐ | Remove scripts 1, 2, 3 from SCRIPT_LABELS | ~line 142–144 |
| ☐ | Update all PIPELINES entries to remove steps 1, 2, 3 | ~line 168–178 |
| ☐ | Remove SOFT_STEPS entry for script 2 | ~line 210–215 |
| ☐ | Remove SCRIPT_TIMEOUTS entries for scripts 2 and 3 | ~line 221–222 |
| ☐ | Remove 'yfinance' from REQUIRED_PACKAGES | ~line 200–205 |
| ☐ | Remove build_args() block: if num == 1 | ~line 368–372 |
| ☐ | Remove build_args() block: if num == 2 | ~line 374–381 |
| ☐ | Remove build_args() block: if num == 3 (~45 lines) | ~line 383–427 |
| ☐ | Remove SCRIPT_TIMEOUTS[3] = 600 in daily mode block | ~line 1452 |
| ☐ | Remove SCRIPT_TIMEOUTS[3] = 43200 in weekly mode block | ~line 1458 |
| ☐ | Remove SCRIPT_TIMEOUTS[3] = 43200 in monthly mode block | ~line 1465 |
| ☐ | Remove SCRIPT_TIMEOUTS[3] = 14400 in quarterly mode block | ~line 1471 |
| ☐ | Remove 4x SCRIPT_TIMEOUTS[3] assignments in custom mode block | ~line 1401–1410 |
| ☐ | Remove ns.download_mode = 'initial' from setup mode | ~line 1446 |
| ☐ | Remove ns.consolidate_mode = 'full' from setup mode | ~line 1447 |
| ☐ | Remove --download-mode argparse argument | build_parser() |
| ☐ | Remove --force argparse argument | build_parser() |
| ☐ | Remove --yahoo-max-symbols argparse argument | build_parser() |
| ☐ | Remove --consolidate-mode argparse argument | build_parser() |
| ☐ | Update module docstring and VERSION to v3.3 | Top of file |

## Phase 5  —  00_run_data_pipeline.py (new orchestrator)

| ☐ | Task | Notes |
| --- | --- | --- |
| ☐ | Create file at Desktop/Trade/scripts/ | Blank file created in Phase 1 |
| ☐ | Define VERSION, SCRIPT_DIR, SHARED_ROOT | § 3.4 |
| ☐ | Define SCRIPT_MAP (scripts 1, 2, 3 only) | § 3.4 |
| ☐ | Define SOFT_STEPS (script 2) — migrate verbatim | § 3.4 |
| ☐ | Define SCRIPT_TIMEOUTS (scripts 2, 3) — migrate verbatim | § 3.4 |
| ☐ | Define REQUIRED_PACKAGES incl. yfinance | § 3.4 |
| ☐ | Define PIPELINES dict with 6 modes | § 3.4 |
| ☐ | Migrate build_args() blocks for scripts 1, 2, 3 verbatim | § 3.4 |
| ☐ | Update portfolio_file path to use SHARED_ROOT | § 3.4 |
| ☐ | Migrate dynamic SCRIPT_TIMEOUTS[3] mode assignments | § 3.4 |
| ☐ | Add preflight_check() with .env existence check | § 3.4 |
| ☐ | Add argparse for all data-pipeline flags | § 3.4 |
| ☐ | Set LOG_DIR = SCRIPT_DIR / 'logs' | § 3.4 |
| ☐ | Write module docstring with quick-start examples | § 3.4 |

## Phase 6  —  Validation

| ☐ | Test | Expected result |
| --- | --- | --- |
| ☐ | python scripts/01_download_eodhd_bulk.py --mode incremental --dry-run | .env read from scripts/.env; data written to Desktop/Trade/data_cache/ |
| ☐ | python scripts/00_run_data_pipeline.py daily --as-of-date 2026-03-11 | Steps 1, 3 execute; logs written to scripts/logs/ |
| ☐ | python trend_strategy/scripts/04_screen_universe.py | Reads from Desktop/Trade/data_cache/consolidated/ |
| ☐ | python trend_strategy/scripts/00_run_pipeline.py daily --account-equity 50000 --as-of-date 2026-03-11 | Executes step 14 only; no reference to scripts 1–3 |
| ☐ | python trend_strategy/scripts/00_run_pipeline.py monthly --as-of-date 2026-03-31 --account-equity 50000 --vix 18.5 | Steps 4–24 execute (no download steps); reads data_cache correctly |
| ☐ | Confirm no logs appear in trend_strategy/scripts/logs/ from data scripts | Log separation is working |
| ☐ | Remove .env from trend_strategy/scripts/ once validation is complete | Cleanup |

6. Constraints — What Must NOT Change

Hard constraints for all implementing Claude instances

NO changes to any algorithmic logic, signal calculations, thresholds, or business rules.

NO changes to data_cache/ directory structure or file naming conventions.

NO changes to config/exchanges.json or config/filter_thresholds.json.

NO changes to the CLI interface of scripts 01–03 (existing flags must remain identical).

NO changes to scripts 04–24 beyond the two-line path constant substitution.

NO new dependencies introduced in any script.

NO changes to the Parquet schema, column names, or data types in any output file.

The data pipeline and strategy pipeline must remain independently runnable — no cross-imports.

Migration Guide  |  Trend Following OS  v3.3  |  March 2026  |  Prepared for implementation by Claude instances